Integrating the RA Agent with

the Resource Pool ATS

One end-to-end staffing pipeline across two complementary systems

Analysis, integration architecture & phased plan

Exzelon  ·  Planning & Design Document  ·  v1.0  ·  2026-07-21

# 1. Executive Summary

This analysis maps Exzelon’s 10-step staffing workflow against two existing systems and recommends how to combine them into a single pipeline:

- RA Agent (this codebase — FastAPI + MySQL): a high-scale demand-generation & cold-outreach engine — job/lead sourcing, contact enrichment, and a mature cold-email campaign system (mailboxes, warm-up, deliverability/send-gate, sequences).

- Resource Pool (Next.js 16 + Prisma + PostgreSQL, port 3002): a production-ready ATS / recruiting-delivery platform — candidate database + resume parsing, smart-match/AI-recruiter, submissions, e-signature agreements, interview scheduling, placements, timesheets & invoices, CRM, REST API v1 + webhooks.

Key finding: the two systems are complementary halves of the same funnel, not competitors. RA Agent excels at exactly what Resource Pool lacks (sourcing at scale + a cold-email engine), and Resource Pool owns exactly what RA Agent lacks (candidate lifecycle, agreements, interviews, placements, billing). The single genuine overlap is candidate sourcing/matching.

Recommendation: run them as a two-stage pipeline connected by API + webhooks, with a clear system-of-record boundary — RA Agent owns steps 1, 2, 4 (front of funnel); Resource Pool owns steps 3, 5–10 (delivery). Do NOT duplicate candidate matching in the RA Agent — Resource Pool already has a candidate database, smart-match and an AI recruiter, so the fit-scoring design from the prior document should be applied there instead. Both systems already run on the same VPS and both are multi-tenant, which makes the integration low-friction.

# 2. The Two Systems at a Glance

| Dimension | RA Agent | Resource Pool |
| --- | --- | --- |
| Role | Demand-gen + outreach front-end | ATS / delivery back-end |
| Stack | FastAPI (Python), MySQL | Next.js 16, Prisma, PostgreSQL |
| Deploy | VPS 187.124.74.175 — API :8000, web :3000 | Same VPS — PM2 :3002 |
| Core strength | Job sourcing (Fantastic.jobs + many adapters), firmographic + contact enrichment, cold-email campaigns, mailbox warm-up, deliverability/send-gate | Candidate DB (60+ fields) + resume parsing, smart-match + AI recruiter, submissions, e-sign, interviews, placements, timesheets/invoices, CRM |
| Integration surface | REST API + internal services; can call out to RP | REST API v1 (API-key, scopes), webhooks (candidate/job/offer events), 13 config-gated integrations |
| Multi-tenant | Yes (full) | Yes (foundation; per-query isolation planned) |
| Cold email at scale | YES — core capability | NO — transactional candidate email only |
| Candidate lifecycle | NO — none today | YES — full (source → place → bill) |

# 3. Workflow → System Ownership Map

Mapping each of the 10 steps to the system that should own it, based on current capability (evidence from both codebases).

| # | Workflow step | RA Agent | Resource Pool | Owner |
| --- | --- | --- | --- | --- |
| 1 | Jobs / leads sourcing | Strong (adapters, Fantastic.jobs) | Manual job entry only | RA Agent |
| 2 | Contact / firmographic enrichment | Strong (contact discovery, Apollo/PDL) | Candidate-oriented sourcing | RA Agent |
| 3 | Candidate sourcing per job | Designed only (prior doc) | Strong (DB, sourcing, smart-match, AI recruiter) | Resource Pool |
| 4 | Cold email to contacts / clients | Strong (campaigns, warm-up, deliverability) | Missing | RA Agent |
| 5 | Contact selected candidates | Cold-email engine (reusable) | Candidate email/SMS/WhatsApp + follow-ups | Resource Pool |
| 6 | Client agreement e-signature | None | Strong (SignatureRequest, DocuSign, offer PDF) | Resource Pool |
| 7 | Send candidate resumes to clients | None | Strong (submissions, documents, client portals) | Resource Pool |
| 8 | Interview scheduling | None | Strong (self-book, video, scorecards, calendar) | Resource Pool |
| 9 | Client approves & hires | None | Strong (offers, placements, onboarding) | Resource Pool |
| 10 | Client pays fees | SaaS billing (different purpose) | Strong (timesheets, invoices, bill/pay rates) | Resource Pool |

The boundary is crisp: RA Agent = steps 1, 2, 4 (generate demand and engage the client); Resource Pool = steps 3, 5–10 (source candidates and deliver the placement). The hand-off happens between step 4 and the delivery stages, triggered by a positive client response to the cold campaign.

# 4. The Overlap & How to Reconcile It

Three areas exist in both systems. Left unmanaged they cause duplicate data and conflicting logic; the plan assigns a single system of record (SoR) to each.

| Overlap | RA Agent has | Resource Pool has | Decision (SoR) |
| --- | --- | --- | --- |
| Candidate sourcing & matching | Fit-score design (prior doc), not built | Candidate DB + smart-match + AI recruiter + Apollo/PDL/RocketReach sourcing + resume parsing | Resource Pool. Apply the calibrated fit-score rubric there; do NOT rebuild in RA Agent. |
| CRM (companies/contacts) | ClientInfo + ContactDetails (from sourcing/enrichment) | Company + Contact + Opportunity (sales pipeline) | RA Agent for cold-stage; push to RP as Company/Contact/Opportunity on positive reply (RP is SoR once engaged). |
| Outbound messaging | Cold-email engine (deliverability, warm-up) | Candidate email/SMS/WhatsApp (transactional) | RA Agent = cold client outreach; RP = candidate lifecycle comms. Optionally expose RA’s sender as a service to RP later. |

Important reconciliation with the prior "Candidate Matching Engine" document: that design targeted the RA Agent, but Resource Pool already ships a candidate database, a smart-match engine and an AI recruiter. Building matching again in the RA Agent would duplicate a mature capability. The right move is to port the calibrated 0–100 fit-score rubric (gates → vector shortlist → cheap-LLM re-rank → Platt calibration) into Resource Pool’s existing smart-match — one candidate system, no duplication. The RA Agent instead consumes match summaries to power its cold-email pitch ("we already have N candidates >80% fit for your role").

# 5. Recommended Integration Architecture

Keep the two systems separate (different languages, DBs and release cycles) and connect them as a pipeline over HTTP — Resource Pool’s REST API v1 + webhooks, plus a small connector on each side. No shared database.

RA AGENT  (demand-gen + outreach)                RESOURCE POOL  (ATS / delivery)

─────────────────────────────────                ────────────────────────────────

1 Source jobs (Fantastic.jobs, …)

2 Enrich company + contacts

│                                            3 Match candidates per job

│   (a) push job/company/contact ───────────►   (smart-match + AI recruiter,

│        as Job + Company + Opportunity          calibrated fit-score >80%)

│   (b) ◄─── match summary per job ──────────    returns "N candidates >80%"

▼

4 Cold-email client contacts  ──"we have N fit candidates for <role>"──►  client

│

│   positive reply / meeting booked  (HAND-OFF)

│   push Opportunity=QUALIFIED + Contact ───►  5  Contact selected candidates

│                                              6  Client signs agreement (e-sign)

│                                              7  Send resumes to client

│                                              8  Schedule interviews

│                                              9  Client approves & hires (placement)

│                                              10 Timesheets → invoice → paid

▼

Attribution / ROI  ◄──── webhooks: offer.created, placement.created, invoice.paid ────┘

(campaign → lead → placement → revenue)

### 5.1 System-of-record boundary

- Sourced jobs & cold-stage leads/contacts: RA Agent (until a client engages).

- Engaged reqs, candidates, submissions, interviews, offers, placements, invoices: Resource Pool.

- Cross-system identity map: store RA lead_id ↔ RP job id, RA contact ↔ RP contact/company, campaign_id ↔ opportunity id, so both sides stay idempotent and attributable.

### 5.2 Why API + webhooks (not a shared DB or a merge)

- Different stacks (Python/MySQL vs TypeScript/Postgres) — a shared schema or rewrite is high-cost and high-risk.

- Resource Pool already exposes REST API v1 (API-key + scopes), webhooks (candidate/job/offer events) and an encrypted-secret config pattern — the integration primitives already exist.

- Both run on the same VPS, so connector calls are loopback (fast, private). Loose coupling lets each system evolve independently.

# 6. Hand-off Points & Data Flow

### 6.1 RA Agent → Resource Pool (push)

- On qualified job/lead: create/upsert in RP a Job (title, client, location, skills, description, bill rate), a Company + Contact (from enrichment), and an Opportunity (stage LEAD).

- On positive cold-email reply / meeting: advance the Opportunity to QUALIFIED and flag the req as active — this is the moment delivery (steps 5–10) begins in RP.

### 6.2 Resource Pool → RA Agent (feedback for attribution)

- Subscribe RA Agent to RP webhooks: offer.created, offer.accepted, placement.created, invoice.paid (add the last three to RP’s webhook events).

- RA Agent records the outcome against the originating campaign/lead → closes the ROI loop: which sourcing source + campaign produced a placement and how much revenue.

### 6.3 Optional — match summary feed (powers the pitch)

- RP exposes GET /jobs/{id}/match-summary (count of candidates ≥ 80%, top 3 anonymized highlights). RA Agent pulls it before composing the cold email so the pitch leads with ready candidates.

# 7. What to Build

| Component | Where | Effort | Notes |
| --- | --- | --- | --- |
| Lead-intake endpoint (Job+Company+Contact+Opportunity upsert) | Resource Pool API v1 | M | Extend v1 beyond candidates/jobs-read; idempotent upsert by external key |
| RP client connector (push jobs/leads, pull match summary) | RA Agent (service + settings key) | M | HTTP client to RP API; store RP API key encrypted; retry + idempotency |
| Webhook events: placement.created, offer.accepted, invoice.paid | Resource Pool | S | Add to existing webhook dispatcher |
| Webhook receiver + attribution store | RA Agent (endpoint + table) | M | Verify HMAC; map event → campaign/lead → revenue |
| Cross-system ID map + dedup keys | Both | S | email / domain / job_link / linkedin as natural keys |
| Calibrated fit-score rubric in smart-match | Resource Pool | M | Port the prior doc’s rubric/gates/Platt into existing matching |
| Tenant mapping (RA tenant ↔ RP tenant) | Both (config) | S | Single-agency = 1↔1; SaaS later = mapping table |

Auth & security: RP issues an API key (scoped) stored encrypted in RA Agent settings; RA issues a key for RP→RA callbacks; all webhooks HMAC-signed (RP already signs with X-Exzelon-Signature). No direct DB access across systems.

# 8. Entity Mapping (RA Agent → Resource Pool)

| RA Agent entity | Resource Pool model | Sync | Key fields |
| --- | --- | --- | --- |
| LeadDetails (job posting) | Job | RA → RP | jobTitle, clientName, location, requiredSkills, description, billRate, status |
| ClientInfo (company) | Company | RA → RP | name, industry, website, location |
| ContactDetails (client contact) | Contact (under Company) | RA → RP | name, email, phone, title |
| Campaign reply / engaged lead | Opportunity | RA → RP | stage (LEAD→QUALIFIED), value, ownerId |
| Candidate (do NOT build in RA) | Candidate | RP is SoR | RP-native; RA consumes summary only |
| Placement / offer / invoice outcome | (events back to RA) | RP → RA | placement.created, offer.accepted, invoice.paid |

# 9. Phased Plan

### Phase 1 — One-way hand-off (2–3 weeks)

- Build RP lead-intake endpoint + RA→RP connector. On qualified lead, push Job + Company + Contact + Opportunity. Manual trigger first, then automatic on positive reply. Delivers the core "RA generates → RP delivers" pipeline.

### Phase 2 — Feedback loop & attribution (2 weeks)

- Add RP webhooks (placement/offer/invoice) + RA receiver + attribution reporting (campaign → placement → revenue). Now leadership can see ROI end-to-end.

### Phase 3 — Candidate consolidation & pitch feed (3–4 weeks)

- Port the calibrated fit-score rubric into RP smart-match; expose match-summary API; RA cold emails lead with "N ready candidates". Retire any duplicate candidate-matching intent in RA Agent.

### Phase 4 — Tighten (ongoing)

- Shared suppression/consent across systems; unified tenant model as the SaaS story matures; optional: expose RA’s deliverability sender to RP for candidate outreach.

# 10. Risks & Open Decisions

| Item | Recommendation |
| --- | --- |
| Where does candidate matching live? | Resource Pool (it already has the engine). Port the fit-score rubric there; do not rebuild in RA Agent. |
| Who owns the client CRM record? | RA Agent while cold; Resource Pool once the Opportunity is QUALIFIED. Keep an ID map both ways. |
| Duplicate candidate/company data | Idempotent upserts keyed on email/domain/job_link/linkedin; a cross-system ID map; nightly reconciliation. |
| Candidate outreach engine | Start with RP’s native candidate comms; later optionally route through RA’s deliverability engine. |
| Compliance across the boundary | Share a global suppression/consent list; honor opt-outs on both sides (CAN-SPAM/GDPR/CCPA). |
| Multi-tenant mapping | Single Exzelon tenant now (1↔1). Add a tenant-map table only when either system is sold as SaaS. |

# 11. Conclusion

The RA Agent and Resource Pool already cover the full 10-step workflow between them with almost no wasted duplication — RA Agent brings sourcing + cold-email demand generation, Resource Pool brings the entire recruiting-delivery back office. The lowest-cost, lowest-risk path is not to merge or rebuild, but to wire them into one pipeline via Resource Pool’s existing API + webhooks, assign a single system of record per entity, and consolidate candidate matching into Resource Pool. Phase 1 alone (a one-way hand-off) turns two standalone tools into an end-to-end staffing machine: source and engage in the RA Agent, deliver and bill in Resource Pool, with revenue attributed back to the campaign that started it.